# ACL App Developer Package

Issaquah Physical Therapy — Developer Handoff

# 1. Product Summary

Build a mobile-first ACL screening and injury prevention app for Issaquah Physical Therapy.

Primary use case: staff screen soccer athletes on Apple and Android phones or iPad, score biomechanics, capture video, calculate risk, and generate athlete reports.

Secondary use case: clinic admin reviews dashboards, tracks referrals, and manages club programs.

# 2. Core User Roles

Admin: manages clinics, teams, staff, dashboards, reports, and exports.

Clinician: performs screenings, scores movement, records testing results, generates athlete reports.

Coach / Club Viewer: optional read-only access to team summaries.

Parent / Athlete: optional report viewer only.

# 3. MVP Feature Set

Secure login

Team and athlete management

Screening session creation

Video capture workflow (front and side view)

Manual / assisted movement scoring

Strength and hop symmetry entry

Automatic risk calculation

Exercise prescription output

Athlete PDF report export

Dashboard summaries

Cloud sync

# 4. Recommended Tech Stack

Frontend mobile app: Flutter

Admin web dashboard: Flutter web or React

Backend: Firebase or Supabase for MVP

Database: Firestore or Postgres

Storage: Firebase Storage or S3-compatible storage for videos and PDFs

Authentication: Firebase Auth or Supabase Auth

PDF generation: server-side or client-side templating

Future AI layer: MediaPipe / TensorFlow Lite / OpenCV

# 5. App Screens

Login

Dashboard

Club List

Team list

Athlete roster

Athlete profile – age, gender, key medical history

Screening session

Video capture

Movement scoring

Strength and hop input

Risk output

Exercise prescription

Athlete report

Sync / upload status

# 6. Business Rules

Risk category thresholds: Low <30, Moderate 30–49, High 50–69, Very High ≥70.

Risk model is a clinic support tool and must be labeled as non-diagnostic.

Every screening session belongs to one athlete and one team and one club.

Each athlete may have multiple sessions over time.

Each session may include multiple score records.

# 7. Non-Functional Requirements

Android and iOS-first design

Fast offline-capable workflow for field use

HIPAA-conscious handling of athlete data if clinic elects to use PHI

CSV / JSON export support

Role-based permissions

Readable reports for parents and coaches

# 8. Deliverables Expected From Developer

Mobile app MVP

Admin dashboard

Database implementation

Authentication

PDF report generation

Deployment instructions

Basic QA / test cases

Source code repository